SAMSUNG PRISM

Predictive Texture Streaming for XR Applications

Milestone 1 Report

Project Scoping, Stack Selection & Environment Setup

# 1. Milestone Overview

This milestone covers the project initiation phase — the period from project assignment to finalisation of scope, technology stack, and the first working prototype architecture. The primary output is a clear technical direction: a browser-based predictive texture streaming system using gaze prediction and machine learning, departing from the original Android/Meta Quest specification for practical and scientific reasons documented here.

# 2. Original Problem Statement

The Samsung PRISM project was originally specified as:

- Platform: Meta Quest (primary) and Android mobile (fallback)

- Goal: Proactively load high-resolution texture mipmaps before they enter the user's field of view, reducing visible texture pop-in

- Input: Head tracking and eye tracking data from Oculus APIs or device gyroscope

- Model: Kalman filter or simple RNN/LSTM for 100–200 ms gaze direction forecasting

- Evaluation: Pop-in reduction, load latency, memory usage, FPS stability

# 3. Platform Decision — Browser over Android

## 3.1 Rationale

After evaluating the original specification against available resources, we identified that a browser-based implementation would deliver identical research value with significantly reduced infrastructure friction. The core scientific contribution — demonstrating that gaze prediction reduces texture pop-in — is platform-agnostic. The algorithms developed in the browser can be directly ported to Android TFLite or a native XR SDK.

| Criterion | Android / Meta Quest | Browser (chosen) |
| --- | --- | --- |
| Development setup | Physical device + Meta XR SDK required | Any modern browser, no hardware needed |
| Gaze input | Meta eye-tracking API (device-locked) | face-api.js via standard webcam |
| ML inference | TFLite — complex packaging pipeline | TensorFlow.js — train in Python, run in browser |
| Demo / evaluation | Requires headset at demo | Shareable URL, any laptop |
| Research validity | Full but hardware-gated | Full — same algorithms, same metrics |

# 4. Technology Stack Finalised

## 4.1 Core libraries

| Library | Version | Purpose |
| --- | --- | --- |
| face-api.js | 0.22.2 | Webcam face detection and 68-point eye landmark tracking at 10 Hz |
| Three.js | r157 | 3D scene rendering, camera, materials, and texture management |
| TensorFlow.js | 4.x (Phase 3) | In-browser ML model inference for the DB-LSTM gaze predictor |
| OrbitControls (Three.js) | r157 | Mouse-look fallback when webcam is unavailable |
| Custom JS modules | — | gaze.js, streaming.js, scene.js, main.js — all hand-written |

## 4.2 Development environment

- Code editor: VS Code

- Local server: Python http.server / Node npx serve (required for webcam + CDN access)

- Browser: Chrome 90+ (Chromium required for webcam API and WebGL)

- Version control: GitHub repository initialised

# 5. KPIs Achieved

- Original problem statement fully analysed and documented

- Browser-based platform decision made with written rationale

- Technology stack finalised: face-api.js, Three.js, TF.js

- 6-week phased project plan defined with milestones and dates

- GitHub repository initialised and project structure created

- Development environment configured and verified working

# 6. Next Steps — Milestone 3

- Extend existing gaze demo: add velocity (vx, vy) and timestamp to every tick

- Build rolling gaze data logger with JSON export for Phase 4 ML training

- Integrate Three.js — build Gallery and Tunnel 3D scenes with textured objects

- Implement multi-resolution texture streaming manager (LOW / MID / HIGH tiers)

- Add pop-in counter, load latency, and VRAM estimate to HUD

- Validate reactive baseline: pop-in clearly visible when turning head quickly

# 8. Suggested Attachments for Portal

| Attachment | Description |
| --- | --- |
| This document (M1_Report.docx) | Full milestone report covering scope, platform decision, stack, and plan |
| Samsung_PRISM_Proposal.docx | Full project proposal with architecture, 6-week plan, and evaluation framework |
| GitHub repo link | Repository with initial project structure and README |